**Team 101-3 Meeting Minutes**

*Meeting Number: 3*

*Meeting Date: 2/25/2019*

*In Attendance: Travis, Ryan, Yang*

* **12-12:10:** Ryan, Travis, and Yang work on developing a “Major Features” list for project milestone 2. The eight features decided on are:
  1. Login Page
  2. Registration Page
  3. Recommendation Quiz
  4. Profile Page
  5. Home Page
  6. Recommendation Page
  7. Ratings for Activities
  8. “Things I Want to Do” / “Things I’ve Done” lists

The team also discusses basic descriptions for each of these features.

* **12:10 - 12:20:** The group fleshes out functional and non-functional requirements for all eight of the features. These requirements are written down in a table by Yang and are to be further fleshed out before submitting project milestone 2.
* **12:20 - 12:30:** For the last part of project milestone 2, Travis, Ryan, and Yang work on figuring out a good time-table for completing the project. In the end, it is split up into three sprints:
  1. Home Page, Login Page, Registration Page, Recommendation Quiz: March 28
  2. Recommendation Page, Ratins: April 12
  3. Profile Page: April 26

The three also discuss the fact that the profile page is not a necessary part of the website, and should other aspects need critical attention, it can be dropped.

Finally, roles for the team are set, and as are follows:

1. Brenda = Head of Front-End
2. Yang = Head of SQL
3. Ryan, Travis, Grey = Help with front-end and SQL, integration layer

It is recognized that there must be good teamwork between all layers for a good project.

**Meeting dismissed.**