**Team 101-3 Meeting Minutes**

*Meeting Number: 5*

*Meeting Date: 3/11/2019*

*In Attendance: Brenda, Ryan, Travis, Matt, Yang*

**11:55 - 12:05 :**

Reviewed the work that Brenda and Matt did on the home page

* + Showed us their design, talked about how they made the template

**12:05 - 12:10:**

Talked about login and registration

* + Login page should just be a pop-up
  + Yang started working on the registration page already- will finish and push
* Discussed what needs to be worked on moving forward
  + A second home page (Ryan will work on this)
  + Make up the quiz questions and get the actual activities (Travis on this)
  + Make a format for the database after registering in SQL (Yang on this)
* Talked about next steps
  + We want to make login and registration work

**12:10 - 12:20:**

* Talked about various conventions:
  + Want to use camelCase for variables
  + When pushing to git, should have a comment with at least a brief description of what was updated
  + Make sure to comment code thoroughly
  + For pictures, use JPG
  + Need to leave comments about customized CSS classes; since predefined bootstrap aren’t in style sheet, they won’t need to be searched for
* Discussion about Github:
  + Always make sure to pull recent updates before pushing; Brenda and Matt had a problem with that this weekend while working
* Some talk about profile page
  + Definitely want to get it done; it’s the best place to have an “Update Your Preferences”